Test Plan for ParaBank Web Application

Project Name: ParaBank Demo Banking Website
Test Plan ID: TP-PB-001
Prepared By: 
Date: October 2025
Tested URL: https://parabank.parasoft.com/parabank/index.htm

1. Introduction

The purpose of this test plan is to define the testing approach, scope, objectives, resources, and schedule for validating the ParaBank demo web application. ParaBank simulates an online banking system and allows users to register, log in, view accounts, transfer funds, and apply for loans.

2. Objectives

- Verify the functionality of all main features (registration, login, account overview, transfers, etc.).

- Ensure usability, performance, and compatibility of the website.

- Detect functional defects and ensure all user workflows operate as expected.

- Validate input fields and error handling across forms.

3. Scope

In Scope:

- User registration

- login.

- Forget Password

- Account Opening.

- Account overview (balance, transactions).

- Funds transfer between accounts.

- Bill payment functionality.

- Loan request workflow.

- Update profile information.

- Logout functionality.

Out of Scope:

- Backend database testing.

- Security penetration testing.

- Integration with external payment gateways (since it’s a demo environment).

4. Test Items / Features to be Tested

| Module | Features to Test |
| --- | --- |
| Registration | Field validations, unique username check, confirmation message |
| Login | Valid/invalid credentials, password case sensitivity, session handling |
| Account Overview | Account list, balances, transaction history |
| Transfer Funds | Valid accounts, insufficient balance handling, confirmation |
| Bill Pay | Pay setup, payment submission, validation messages |
| Loan Request | Loan approval/denial logic, input validation |
| Update Contact Info | form submission, update confirmation , valid fields |
| Logout | Session termination, redirect to homepage |

5. Test Approach

Testing Types:

- Functional Testing

- UI/UX Testing

- Boundary Value Analysis

- Input Validation Testing

- Compatibility Testing (Chrome, Firefox, Edge)

- Exploratory Testing

Techniques:

- Black-box testing.

- Positive and negative test scenarios.

- Equivalence partitioning for field validations.

6. Test Environment

| Item | Description |
| --- | --- |
| Environment | Web-based demo (hosted on Parasoft servers) |
| URL | https://parabank.parasoft.com/parabank/index.htm |
| Browser | Chrome (latest), Firefox, Edge |
| OS | Windows 11 |
| Tools | Postman ,burp suite (API), JIRA or Excel (bug tracking), Selenium (automation) |

7. Test Data

Example Test Data for Registration:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| First Name | Shahd | "" (blank) |
| Address | 123 Test Street | @@@@ |
| City | Cairo | 123 |
| State | Egypt | (blank) |
| Zip Code | 12345 | abcd |
| SSN | 123-45-6789 | abc-123 |
| Username | shahdTest | (already used username) |
| Password | Test@123 | test |

8. Entry and Exit Criteria

Entry Criteria:

- Functional requirements are clearly defined.

- Website is deployed and accessible.

- Test environment is ready.

Exit Criteria:

- All test cases executed.

- All critical and major defects resolved.

- Test summary report prepared.

9. Deliverables

- Test Plan Document

- Test Cases Document

- Test Execution Report

- Defect Log

- Test Summary Report

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Website downtime (demo server) | Retry after some time / backup environment |
| Frequent data reset | Recreate test data before each test cycle |
| Inconsistent response time | Record results across multiple attempts |

11. Test Schedule  (Not Final)

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Plan Preparation | 18 Oct 2025 | 22 Oct 2025 |
| Test Case Design | 22 Oct 2025 | 26 Oct 2025 |
| Test Execution | 26 Oct 2025 | 10 Oct 2025 |
| Test Closure | 10 Nov 2025 | 15 Nov 2025 |

Team Members

Ahmed Amr Rashad Mohamed                        Team Leader/QC

Shahd Mohamed Galal Ahmed                        QC Engineer

Shahd Ashry Saber Abbas                                 QC Engineer

Roqaya Sameh                                                     QC Engineer